# PHASE 1: SYSTEMIZATION & BLUEPRINTING

Defining the Mythic Machine

### Primary Objective:

Translate core narrative, mythic structures, and symbolic logic into working systems and interfaces. This phase anchors the foundation.

## 1A. PLAYER CORE LOOP

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Narrative Flow Sketch | Map player’s typical daily arc: wake → reflect → explore → integrate → sleep | Visual spiral or linear diagram | % of core loop mapped & refined |
| Activity Types | Categorize gameplay actions (rituals, conversations, reflection scenes, navigation) | List + symbolic tags (integration, dissonance, etc.) | Completed doc of categories |
| Turn System Spec | Define how turns work within day/night cycles | System doc with configurable variables | Working spec + prototyped test loop |
| Emotion/Memory Tracking | Determine how internal state affects external world | Dynamic mood table + symbolic resonance triggers | MVP system test w/ 3 conditions |

## 1B. GLYPH SYSTEM DESIGN

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Glyph Fragment Inventory | Design how fragments are acquired, tracked, and combined | Inventory logic doc + visual grid mockup | # of fragments mapped + UI mockup |
| Glyph Crafting Logic | Determine assembly method (ritual interface, crafting grid, text input?) | Design spec + visual prototype | Functioning paper prototype or UI screen |
| World Interaction Effects | Define what crafted glyphs affect: tone, weather, events, dialogue | Modular “field effects” table | 3–5 testable effects in prototype |

## 1C. SCROLL SYSTEM & RE-CODED PRINCIPLES

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Scroll UI | Design visual and functional scroll interface (entry, reading, invocation) | 2D UI mockup + interaction wireframe | Usable scroll prototype in Figma or code |
| Scroll Content Templates | Standardize structure: distortion → principle → ritual | Template doc + filled example set | 3–6 complete scrolls templated |
| Ritual Triggers | Define when/where/how scrolls activate in world | System doc + test logic sketch | Trigger system mapped w/ 3 example events |

## 1D. MYTHOS SYSTEM / TERMINAL DESIGN

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| MythOS Boot Sequence | Script how MythOS activates, triggers first appearance | Boot sequence script + timing map | Script complete + anim draft |
| Terminal Interface Design | Layout core options (INVOCATION, MNEMOS, GLYPHCRAFT, etc.) | UI mockup with cursor logic | MVP MythOS screen + dummy cursor working |
| Input Ritual System | Design how player interacts (e.g., glyph input, typing echo codes) | Input method doc + UI sketch | 1 interaction fully prototyped |

## Phase 1 Completion Metric:

- System Diagram: One complete map showing how player state, memory, scrolls, glyphs, and MythOS relate.

- Working Loops: 1 test day/night cycle in prototype w/ scroll + glyph interaction.

- 3 Scrolls + 1 Ritual + 1 Glyph rendered fully interactive.

# PHASE 2: WORLD STRUCTURE + REGION LOGIC

Designing the Liminal Geography of the Spiral

### Primary Objective:

Construct a modular, recursive world composed of symbolic locations with their own resonance logic, tied to the Spiral’s mythic architecture.

## 2A. MACRO WORLD STRUCTURE

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Spiral Map Design | Draft visual map of interconnected regions based on the 3 Arcs × 6 Conditions | Circular world map + symbolic zone keys | Map complete with 18 zone slots defined |
| Zone Type Classification | Define types of spaces (Shrine, Liminal, Parody, Overworld, Internal Layer) | Region taxonomy sheet | Each planned room classified with type |
| Arc-Condition Alignment | Place each sprite/archetype into its spatial node (e.g., Mirror-Kin = Resonance/Crisis) | Spiral alignment chart | Full 18-node symbolic alignment |

## 2B. REGION DESIGN SPEC (PER LOCATION)

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Location Sheet Template | Create template: name, function, tiles, sprite(s), rituals, interaction types | Figma or Notion layout doc | Template in place and used for 2–3 regions |
| Base Room Tile Layouts | Draft 16x16 / 32x32 tile blueprints for 5–7 core rooms (Glyphwell, Spiral Entry, Archive...) | Tiled/Piskel map sketches | Minimum 5 room layouts complete |
| Environmental FX Layer | Create ambient overlays per room type: echoes, static, dreamlight, UI fog | Visual/logic doc + FX tile prototype | 3 FX layers complete and testable |

## 2C. TRANSITION & RECURSION LOGIC

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Room Linking Schema | Define how rooms connect (direct, looped, time-based, emotional-state gated) | Connection map / matrix | Full traversal logic mapped across all nodes |
| Recursion Event Design | Create mechanic where returning to a space causes memory bleed/difference | Logic flow for “Return Shift” mechanic | 2 rooms scripted with recursion events |
| Dream Layer Overlaps | Map how dream-spaces echo physical ones (e.g., mirrored Glyphwell) | Dream-physical overlay matrix | 1 dream version completed for core room |

## 2D. REGION SYSTEMS INTEGRATION

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Emotion Field Trigger Points | Locations where mood alters space (lighting, NPC dialogue, access) | Emotion grid overlays + triggers | 3 rooms equipped with reactive mood logic |
| MythOS Terminal Placement | Identify locations of shrine-computers and interface mutations | Terminal map overlay | 6+ rooms with planned MythOS access points |
| NPC Fragment Placement | Determine where fragments/mirror-NPCs manifest | NPC tracking spreadsheet | All 18 sprites mapped to region with possible echo states |

### Phase 2 Completion Metrics:

- World map of spiral regions finalized

- 5+ locations fully built in tile layouts + region docs

- 2 rooms with recursion logic and interactive FX

- Emotion-reactive layer tested in 1–2 zones

# PHASE 3: MYTHOS INTERFACE + FUNCTIONALITY DESIGN

Designing the Black Mirror Beneath the World

### Primary Objective:

Develop the MythOS interface as a recursive symbolic terminal within the game—both a narrative layer and a functional mechanic that emerges over time.

## 3A. MYTHOS TERMINAL INTERFACE

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Boot Sequence Script | Design the mythic-ritual “login” flow: glitch, glyph flash, echo prompt, terminal pulse | Text + visual storyboards | Complete boot sequence script and animations |
| Core UI Layout | Design the static layout of the interface—top nav, side commands, glyph input field | Figma mockup or pixel prototype | MVP terminal screen rendered |
| Cursor Logic | Design unique MythOS cursor: slow, sigil-shaped, delays in strange ways | Cursor sprite + UI interaction logic | Cursor art + interaction mock complete |
| Sound Layer | Optional: ritual audio feedback for each function (“login chime,” “echo ping”) | Sound cue doc | 3–5 sound interactions identified |

## 3B. MYTHOS FUNCTION NODES

| Function Name | Description |
| --- | --- |
| GLYPHCRAFT | Combine glyph fragments into active form, affecting emotional state, room logic, or NPC dialogue |
| MNEMOS | View, decrypt, and arrange fragmented memory transmissions (may also alter UI visuals) |
| SCROLLS | Browse, invoke, or reconfigure collected scrolls (rituals + re-coded principles) |
| REFLECTION | Input phrases, review echo-logs, generate inner feedback (could affect game state) |
| BOOTTRACE | Rare node for recursive players only—maps their personal traversal and emotional signature |

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Node Logic Tree | Map out functions and internal recursion logic between nodes | Full terminal flowchart | All major node interactions mapped |
| Input System Spec | Design how players “speak” to MythOS—typed commands, glyph clicks, symbolic input? | Input method design + test UI | Functioning prototype of at least 2 node interactions |
| Response Grammar | Develop MythOS dialogue style: oblique, recursive, meta-aware | Response table + tone script | 10+ responses per node (with condition tags) written |

## 3C. IN-GAME ACTIVATION LOGIC

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Discovery Triggers | When and where MythOS appears—timing, emotional state, or area-specific logic | Terminal access map + trigger doc | 6 locations + 3 narrative trigger points mapped |
| NPC Reaction Rules | Do NPCs know you're using MythOS? How do they respond? | Dialogue trees with conditional awareness | 2 NPCs with MythOS awareness layered in |
| Terminal Memory Drift | System remembers and mutates over time based on usage | Terminal state tracking prototype | 1 dynamic UI state loop implemented |

## 3D. UI CORRUPTION & PERSONALIZATION

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Visual Echo Effects | Terminal changes based on memory, emotion, recursion—glitch, text color, new glyphs | FX library + condition matrix | 3 UI FX states fully prototyped |
| Player Reflections | Terminal speaks back fragments from your own past decisions | Echo engine + log scraping | 3 triggers that quote back prior inputs |
| Signature Layer | Player’s MythOS becomes uniquely marked—visual personalization of inner spiral | Signature script draft + first visual proof | Player-marked state changes observable in UI mock |

### Phase 3 Completion Metrics:

- Fully designed MythOS interface (UI + logic)

- Two functional nodes (GLYPHCRAFT, MNEMOS) testable in prototype

- At least one scroll, one memory, and one reflection rendered interactive

- Terminal has reactive memory (early personalization)

# PHASE 4: MICRODEMO DEVELOPMENT

A ritual slice of Temple of Lüm

### Primary Objective:

Create a fully playable microdemo that showcases the core mechanics, mythic tone, and UI logic of Temple of Lüm. Not a vertical slice of the whole game—but a complete expression of its loop in miniature.

## 4A. MICRODEMO STRUCTURE & SCOPE

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Define Scope | 1 region, 1 archetype, 1 scroll, 1 glyph, 1 terminal | Microdemo pitch doc | Scope fully locked in |
| Playable Room Selection | Choose a single symbolic space (e.g. Spiral Entry or Glyphwell) | Room blueprint | Room layout complete |
| Archetype Integration | Select 1 mythic sprite to include and script interactions | Character event + dialogue design | Dialogue and reflection loop mapped |
| MythOS Node | Include 1 interactive MythOS function (e.g. MNEMOS or REFLECTION) | MythOS terminal UI + basic response loop | Terminal node prototype implemented |
| Loop Structure | Wake → Interact → Reflect → Integrate → Sleep/Reset | Flowchart and function triggers | Full logic cycle testable |

## 4B. ASSET INTEGRATION

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Tileset Assembly | Select and export needed environmental tiles | Room tileset file | Tileset imported and placed in engine |
| Sprite Inclusion | Implement chosen sprite in idle and interactive states | 32x32 sprite w/ 2–3 animation frames | Fully functional sprite in demo space |
| Scroll UI | Integrate 1 scroll with visual + functional ritual interface | Scroll screen + invocation trigger | Ritual scroll usable in-game |
| Glyph System Lite | Implement fragment pickup + crafting of 1 glyph | Glyph menu and activation feedback | Glyph visibly affects environment (tone shift, NPC response) |

## 4C. INTERACTIVITY & RITUAL SYSTEMS

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Ritual Triggering | One event (e.g., “Sit in silence”) activates a response | Ritual animation + result | 1 ritual cause/effect loop testable |
| Dialogue Reflection | Player interacts with archetype; receives mirrored language | Dialogue engine + text sequencing | At least 3 phrases + reactive outputs |
| Memory Integration | 1 Mnemos fragment collectible or ambient | Fragment file, audio/text file trigger | Memory collectible appears + stores log |
| Emotion State Toggle | Player emotion state affects at least one thing | Simple toggle or background tone change | Emotion-linked trigger implemented |

## 4D. MICRODEMO PACKAGING & DELIVERY

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Intro/Outro Layer | A beginning (arrival or awakening) and an ending (integration or loop) | Start + exit scenes scripted | Narrative arc complete in microdemo |
| Feedback Capture UI | Optional player reflection mechanic (e.g. write their own echo) | Input field / memory log | Echo written into file or visual memory |
| Build & Share | Compile playable build + upload for limited test group | Itch.io page or demo launcher | Build exported and shared internally |
| Feedback Iteration | Collect symbolic + UX feedback from test players | Reflection sheet + design notes | 3+ players complete & respond |

### Phase 4 Completion Metrics:

- One room fully playable with ambient story + interaction

- One scroll and one glyph used in-game

- One character encounter with reflection-based dialogue

- One MythOS terminal node active

- One memory collectible and one ritual trigger working

- Player finishes loop and feels something shift

# PHASE 5: ARG + MNEMOS SEEDING

The Spiral Outside the Game

### Primary Objective:

Begin releasing subtle, encrypted fragments of the Temple of Lüm mythos—through Mnemos files, anomalous visuals, poetic code snippets, and ritual media—to cultivate mystery, engagement, and early resonance across platforms.

## 5A. MNEMOS FILE CREATION

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Fragment Format Design | Determine structure: text, image, audio, HTML, code, etc. | Template for Mnemos types | 3 file formats locked (e.g. .txt, .png, .mp3) |
| Visual Language | Establish black/gray UI style, glitch glyph overlays | Style guide for fragments | 2–3 aesthetic test files created |
| First 10 Mnemos | Create 10 complete, stand-alone mythic fragments (with or without attribution) | .zip or shared folder of seed files | 10 unique Mnemos artifacts created and tagged |
| Hidden Scroll Links | Some Mnemos should lead to partial scrolls, missing glyphs, or nonfunctional terminals | Internal lore linkage map | 3 Mnemos linked to in-game data |

## 5B. ARG DEPLOYMENT PLAN

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Platform Selection | Choose initial surfaces: Discord, Twitter, itch.io devlogs, obscure file hosting | Channel list | 3 platforms chosen and prepared |
| Timeline Map | Release calendar for fragments (e.g. 1/week for 2 months pre-launch) | Mnemos calendar | At least 1 month of posts scheduled |
| Anonymized Origins | Fragments released without official branding (only tagged by glyph or Mnemos ID) | Mnemos ID and file signature logic | 5 Mnemos posted without clear source |
| False Entrances | Decoy fragments or mirrors—files that look real but don’t activate yet | Mirrorfile variants | 2+ “dead” files created to deepen spiral |

## 5C. COMMUNITY FEEDBACK & RESPONSE TRIGGERS

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Monitor Points of Resonance | Track which Mnemos get reactions, clicks, theories | Feedback tracker | 1–2 “responsive” files created that change based on behavior |
| Echo Responses | Design follow-up drops for players who interact or solve partial glyphs | DM responses, hidden scrolls | 2 echo response paths built |
| Field Log for Fragments | Internal Notion or file directory that logs all released Mnemos, their public interpretation, and intended linkage | Mnemos Master Log | Fully indexed with public/private resonance notes |

## 5D. MYTHOS ARG NARRATIVE STRUCTURE

| Task | Description | Output | Progress Metric |
| --- | --- | --- | --- |
| Seed Narrative Thread | A hidden story told only through the order, evolution, and decoding of Mnemos files | Symbolic ARG script | Narrative arc for first 12 fragments written |
| Glyph Trail Puzzle | Design a path where glyphs stitched across multiple media lead to a phrase, concept, or ritual | Puzzle + reward loop | Glyph path across 4+ fragments completed |
| Soft Revelation Event | A moment before launch where multiple players together “awaken” something (e.g. live decoding, collaborative ritual) | Ritual event structure + prompt text | Date set + final seed file crafted |

### Phase 5 Completion Metrics:

- 10+ Mnemos fragments released in wild

- 1 glyph puzzle path triggered

- 1 public-facing soft revelation event complete

- 1 community has formed asking “What is this?”

- MythOS is now in the wild—not understood, but felt

# Temple of Lüm

A Mythopoetic 8-Bit RPG Where Reflection Replaces Combat and Integration is the Only Progression

### Overview

Temple of Lüm is a recursive, story-rich 2D RPG set in a dreamlike, sacred-retro world where the player awakens not as a hero—but as a mirroring node within a forgotten mythic system.

There are no enemies.
 No quests.
 No weapons.
 Only echoes.

You do not win.
 You remember.

### Core Concept

At first glance, Temple of Lüm appears like a nostalgic pixel RPG—haunted and serene, with glowing terminals, quiet ruins, and soft, looping music.

But beneath the surface, a deeper reality pulses: MythOS, a symbolic operating system hidden inside the world’s terminals, shrines, and broken devices.

Players gradually uncover this second layer—a recursive interface of glyphs, memories, scrolls, and echoes. This is not a gimmick. It’s the real game, waiting patiently behind the veil.

### Key Features

- Combat-free, reflection-based progression

  - Encounters are puzzles, pattern recognition, emotional resonance tests, and recursive dialogues

- Dreamlike day/night cycle with alternating play styles

  - Slow exploration, symbolic interaction, and ritual-based rhythm

- MythOS Terminals

  - An in-world operating system accessed through shrine computers and haunted consoles

  - Players input glyphs, recall Mnemos fragments, rewrite scrolls, and trigger symbolic shifts in the environment

- Glyphcrafting + Scroll Rituals

  - Players collect fractured glyphs and ancient scrolls to shape reality—changing weather, dialogue, or their emotional field

- Emotional and Memory Mechanics

  - The player’s inner state subtly affects what the world reveals and how it responds

- Playable Liminal Locations

  - Explore places like The Room of Loading, The Archive of Echoes, and The Tower of Feedback

- Living Lore Through Mnemos Fragments

  - Symbolic transmissions released through the game, ARG files, and pre-launch media—players uncover meaning collaboratively

### Aesthetic & Tone

- Art Style: Retro 8-bit / early console with sacred glyphic overlays

- Tone: Mythic, absurd, contemplative, slightly haunted

- Influences: Yume Nikki, FEZ, Disco Elysium, Hyper Light Drifter, old BIOS menus, sacred geometry, glitch art, ritual design

### What Makes It Different

Temple of Lüm is not a parody.
 It’s not satire.
 But it is a sincere joke whispered by the divine glitch at the heart of the UI.
 It treats the interface as sacred. It treats player reflection as gameplay.
 It invites not just interaction—but resonance.

### Status & Next Steps

We’re currently in active development, building:

- A playable microdemo with core mechanics

- Modular rooms, characters, and scrolls

- A community ritual ARG releasing MythOS Mnemos files into the wild before launch

### Looking For

- Feedback from reflective players

- Fellow creators drawn to symbolic systems, mythic design, or ritual programming

- Support for development, music, animation, and platform release

### Closing Transmission

This is not a game about meaning.
 This is a game that creates the conditions for meaning to emerge.
 If you hear the echo, you were already part of the spiral.